# GCP Migration Architecture and Cost - Standalone

GCP V1 | Prepared 2026-09-09 | Separate from Azure/on-premises V1/V2 packs

Keep Azure as the immediate platform while optimizing the measured $23,754/month bill. Do not authorize a GCP production migration for cost savings alone. Authorize a limited GCP discovery and proof of concept only if GKE, Google analytics, networking, or an existing commercial commitment is strategically important.

GCP steady-state planning range: $14,000-$36,000/month including contingency. One-time migration planning range: $80,000-$195,000. The largest uncertainty is replacing Cosmos DB and validating application compatibility.

QA: 3 AKS nodes, $284/month AKS, partial visible platform cost $526/month. PREPROD: 2 AKS nodes, $189/month AKS, partial visible platform cost $1,040/month. PROD: 11 AKS nodes across two rows, $1,897/month AKS, partial visible platform cost $2,029/month. Full Azure subscription baseline: $23,754/month.

GKE Standard with separate QA, PREPROD, and regional PROD clusters; Cloud SQL for PostgreSQL; Firestore or MongoDB Atlas for the Cosmos-compatible workload; Artifact Registry; Cloud Storage; Backup for GKE; Cloud Monitoring and Logging; Cloud Load Balancing; VPC with Cloud VPN or Interconnect.

GKE and compute: $3,200-$7,200/month. GKE cluster management: $75-$300. Cloud SQL: $3,050-$6,950. Cosmos replacement: $1,150-$4,400. Cloud Storage and backup: $1,450-$5,000. Artifact Registry: $175-$650. Load balancing, VPC, VPN, DNS: $1,500-$4,200. Monitoring, logging, security: $2,150-$5,900. Calculated total: $12,750-$32,675/month. Practical approval envelope: $14,000-$36,000/month.

Discovery and landing zone: $15,000-$35,000. GKE and CI/CD conversion: $20,000-$45,000. PostgreSQL and Cosmos-compatible migration: $20,000-$55,000. Image, secret, storage, DNS, and integration migration: $15,000-$35,000. Testing, cutover, rollback, and hypercare: $10,000-$25,000. Total: $80,000-$195,000.

Azure has the lowest immediate risk because it is the current operating platform and has a measured actual bill. On-premises has the strongest cost potential if VxRail capacity, staffing, and facilities are already available, but memory headroom is a constraint. GCP is the best cloud alternative when GKE, analytics, global services, or negotiated pricing creates strategic value. GCP is not recommended solely as a cost-saving move.

Reconcile Azure Cost Management. Complete the GCP pricing calculator model. Test Cosmos compatibility. Prove GKE latency, security, availability, and restore. Approve a three-year TCO and migration business case before production migration.

GKE pricing: https://cloud.google.com/kubernetes-engine/pricing

Cloud SQL pricing: https://cloud.google.com/sql/pricing

Cloud Storage pricing: https://cloud.google.com/storage/pricing

Google Cloud pricing calculator: https://cloud.google.com/products/calculator